Consulting Services for the Project Preparation Technical Assistance for the

Proposed ARM 46415 – Utility Scale Solar Photovoltaic Project

Request for Expressions of Interest (EOI)

The Republic of Armenia is seeking financing from the Asian Development Bank (ADB) for the proposed Utility Scale Solar Photovoltaic Project (Project) which aims to increase renewable energy generation in Armenia through concessional financing for private-sector led utility scale solar photovoltaic (PV) power projects. A project preparatory technical assistance (PPTA) is necessary to ensure that the project and subprojects are well-prepared and that the transactions are designed and structured appropriately.

The PPTA shall conduct solar resource assessments, prepare feasibility studies, conduct all required due diligence, design and structure the sub-loans and transactions, prepare the project for ADB approval, and assist in bidding documents preparation, marketing, and tendering up to signing of concession agreements with winning private sector entities. The PPTA needs to also adequately address the following aspects relating to the ensuing loan project: (i) detailed loan executing agency capacity assessment, particularly on procurement, financial management, and financial intermediation, and recommend a time-bound action plan to build executing agency capacity to minimize procurement, financial management, and financial performance risks; (ii) indicative loan related procurement and administration plan with suggested level of priority or, if applicable, post review based on executing agency capacity assessment; and (iii) indicative implementation schedule with proposed sequencing of consultant recruitment, subproject structuring, tendering and awarding.

Under the PPTA, two consulting firms, one for project preparation and one for transaction advisory services (TAS), will be engaged using the quality- and cost-based selection method (quality:cost weighting of 90:10) full technical proposals modality following ADB's Guidelines on the Use of Consultants (2013, as amended from time to time).  The estimated maximum budget is $1.65 million for project preparation assignment and $0.5 million for TAS. The two assignments will be undertaken over 22 months.

Project preparation consultants shall conduct onsite solar resource assessments, prepare feasibility studies, conduct all required due diligence on technical, economic, financial, governance, social and environmental aspects of the project, prepare the ensuing loan and project for ADB approval, and assist in bidding documents preparation. For project preparation, there are 9 international positions with 31 person-months (p-m) input, and 8 national experts with 36 person-months inputs as follows:

| A. | Project Preparation Consulting Firm |  |  |  |
| --- | --- | --- | --- | --- |
|  | International Positions | P-M | National Positions | P-M |
| 1 | Photovoltaic Expert/Team Leader | 7.0 | PV Expert/Deputy Team Leader | 6.0 |
| 2 | On-site Solar Measurement Expert | 5.0 | Resource Assessment Expert | 4.0 |
| 3 | Grid/Electrical Expert | 2.0 | Power/Electrical Engineer | 4.0 |
| 4 | Remote Sensing/GIS Expert | 2.0 | Civil Engineer | 4.0 |
| 5 | Civil Engineer/Geotechnical Expert | 2.0 | Economic and Financial Expert | 6.0 |
| 6 | Economic and Financial Expert | 4.0 | Procurement Specialist | 4.0 |
| 7 | Procurement Specialist | 5.0 | Environmental Safeguard Expert | 4.0 |
| 8 | Environmental Safeguard Expert | 2.0 | Social Safeguards and Gender Expert | 4.0 |
| 9 | Social Safeguards and Gender Expert | 2.0 |  |  |
|  |  | 31.0 |  | 36.0 |

TAS consultants shall conduct required due diligence, particularly legal, financial, taxation, accounting and insurance, to deliver the project as a public private partnership. The TAS shall work closely with project preparation consultants in preparing the bidding documents, and take the lead in designing and structuring the sub-loans and transactions, marketing, and tendering up to signing of concession agreements with winning private sector entities. For transaction advisory services, there are 5 positions and 14 person-months (p-m) for international consultants and 2 positions with 9 person-months inputs for national consultants as follows:

| B. Transaction Advisory Consulting Firm |  |  |  |
| --- | --- | --- | --- |
| International Positions | P-M | National Positions | P-M |
| Transaction advisor /Team leader | 5.0 | Legal and Regulatory Expert | 5.0 |
| Tax and Accounting Expert | 2.0 | Tax and Insurance expert | 4.0 |
| Insurance expert | 1.0 |  |  |
| Financial/PPP Expert | 2.0 |  |  |
| Legal/Regulatory/Contracts Expert | 4.0 |  |  |
|  | 14.0 |  | 9.0 |

All interested consulting firm(s) from eligible countries should register in ADB’s Consultant Management System (CMS) at cms.adb.org and submit Expressions of Interest (EOI) through CMS for either or both engagements.  The Terms of Reference are found in CMS. The deadline for submission of EOI is 16 February 2015, 16:00 pm Manila time.

Any expenses incurred in connection with the preparation and submission of the EOIs shall be borne by the firms.

This recruitment of consultants adopts advance contracting. ADB’s approval of advance contracting will not commit ADB to subsequently approve the Project or to finance the procurement costs.

Ms. Cindy Tiangco

Energy Specialist

Energy Division, Central and West Asia Department

Asian Development Bank

6 ADB Avenue, Mandaluyong City, 1550 Metro Manila, Philippines

Tel: + (+632) 683 1856, Fax: + 632 636 2444

E-mail: ctiangco@adb.org