Country: REPUBLIC OF ARMENIA

Name of the Project: Irrigation System Modernization Project (ISMP)

- REQUEST FOR EXPRESSIONS OF INTEREST

- (CONSULTING SERVICES – FIRMS SELECTION)

- Design and Author’s Supervision of rehabilitation of on-farm irrigation systems under command of Araks, Armavir, Merdzapnya, Masis, Azat, Artashat, Vedi, Ararat, Musaler, Vagarshapat, Khoy, Aknalich, Sevjur Akhtamar, Shenik, Kassakh, Ashtarak, Parpi, Amberd, Shamiram, Talin, Garni-Gegard, Jrvej-Dzoraghbyur, Nairi, Yegvard, Hrazdan-jur, Martuni and Meghri WUA sections

- ISMP/QCBS/SW – 16/003

- The Republic of Armenia has received financing from the Eurasian Fund for Stabilization and Development (Anti-Crisis Fund) toward the cost of the Irrigation System Modernization Project and intends to apply part of the proceeds for consulting services.

The consulting services (“the Services”) include preparation of Detailed Design Package for rehabilitation of selected sections of on-farm irrigation networks of 27 WUAs, the preparation of Environmental and Social Impact Assessment (ESIA) reports, including Environmental and Social Management Plans (ESMPs), or self-standing ESMPs, and a Resettlement Action Plan (RAP) or Abbreviated RAP (aRAP), if applicable for each irrigation system and conduct Author’s Supervision of construction works. The design shall be based on field engineering and geological surveys, environmental and social studies, water management calculations and economic analysis.

The Consultant will carry out the assignment in three phases:

- Phase I. Feasibility Study of the project including engineering investigations, preparation of Preliminary Design, environmental and social screening report and economic analysis. The preliminary duration of Phase I is 5.5 months.

- Phase II. Detailed Design Package, which comprise technical sections of Bidding Documents based on Standard Bidding Documents, Procurement of Small Works, The World Bank, January 2017 (Drawings, Technical Specifications, Bill of Quantities (BOQ), Environmental and Social Impact Assessment (ESIA) report including Environmental and Social Management Plan (ESMP), or self-standing ESMP and RAP (if required). Phase II will start after successful completion of Phase I. The preliminary duration of Phase II is 11 months.

- Phase III. Author’s Supervision during civil works. Phase III will start together with corresponding Civil Works. The tentative launch of Phase III is February 2019, and approximate duration of civil works is 26 months.

The “Water Sector Projects Implementation Unit” State Agency (“Client”) now invites eligible consulting firms (“Consultants”) to indicate their interest in providing the services. Interested Consultants should provide information demonstrating that they have the required qualifications and relevant experience to perform the services (brochures, descriptions of similar assignments, experience in similar conditions, availability of technical resources to do the work, general qualifications and number of the key staff (CVs are not required), etc).

The shortlisting criteria are:

- Firm’s general experience (core business and years in sector),

- Firm’s experience in the field of the assignment (similar assignments implemented in the last 10 years),

- Technical and managerial capacities of the firm (managerial and organizational structure, office equipment, etc.),

- Firm’s regional experience (Armenia/CIS countries).

The attention of the interested Consultants is drawn to paragraph 1.9 of the World Bank’s Guidelines: Selection and Employment of Consultants under IBRD Loans and IDA Credits & Grants by World Bank Borrowers, January 2011, revised as July 2014 (“Consultant Guidelines”), setting forth the World Bank’s policy on conflict of interest.

Consultants may associate with other firms in the form of a Joint Venture (JV) or a Sub-consultancy to enhance their qualifications (please clearly state the status of association, e.g. JV or Sub-consultancy).

A Consultant will be selected in accordance with the Quality-and Cost-Based Selection (QCBS) method set out in the World Bank’s Guidelines: Selection and Employment of Consultants under IBRD Loans and IDA Credits & Grants by World Bank Borrowers, January 2011, revised as July 2014 (“Consultant Guidelines”).

Further information can be obtained at the address below during office hours: from 10.00 to 17.00 (Yerevan time), Monday to Friday, excluding public holidays.

Expressions of interest must be delivered in a written form in English or Armenian (one (1) validated hard copy) in person (or by courier services) or by e-mail in the Adobe PDF format to the address below not later than September 1, 2017 and should be clearly marked: “Expressions of Interest for Design and Author’s Supervision of rehabilitation of on-farm irrigation systems under command of Araks, Armavir, Merdzapnya, Masis, Azat, Artashat, Vedi, Ararat, Musaler, Vagarshapat, Khoy, Aknalich, Sevjur Akhtamar, Shenik, Kassakh, Ashtarak, Parpi, Amberd, Shamiram, Talin, Garni-Gegard, Jrvej-Dzoraghbyur, Nairi, Yegvard, Hrazdan-jur, Martuni and Meghri WUA sections, ISMP/QCBS/SW – 16/003.

“Water Sector Projects Implementation Unit” State Agency

Attn.:	Mr. Feliks Melikyan – Acting Director

Mr. Sergey Sargsyan – Procurement Specialist

8 Vardanants Blind Alley (5-th floor, room #1), Yerevan 0010, Republic of Armenia

Tel: (+374 10) 522550 (reception); 56-03-62 (procurement department)

E-mail: fmelikyan@wsdp.am; ssargsyan@wsdp.am