Approved by

the decision N 5 of the open procedure committee

code MDPIU-OPPW-14/1 as of “21” “March 2014

Municipality of Yerevan

“Municipal Development Projects Implementation Unit” SI.

INVITATION

Of open procedure for procurement of

REHABILITATION OF AERATSIA WWTP

announced for the needs of

Municipality of Yerevan

“Municipal Development Projects Implementation Unit” SI.

Dear participant

- beforepreparing and submitting a bid, please study the invitation in detail, as the bids not conforming the invitation, shall be rejected. At the same time, we request you to investigate the subject of the procurement at place, acquire necessary information relating to the preparation of the bid and conclusion of the contract

CONTENTS

Of the open procedure invitation for procurement of

“REHABILITATION OF AERATSIA WWTP”

announced

for the needs of

Municipality of Yerevan

“Municipal DevelopmentProjectsImplementation Unit” SI.

SECTION 1

- Description of the procurement subject

- Qualification criteria, right of participation and evaluation procedure required for participation of the bidder in  this procedure

- Clarification of the invitation and the procedure to make amendments therein

- The procedure for submission of bids

- Validity period of the bid, procedure of its withdrawal and amendments therein

- Bid security

- Opening of bids

- Bid evaluation, comparison and finalization of results

- Contract signing

- Contract performance security

- Declaring the procurement procedure ineffective

- The procedure and the right of the bidder  to appeal  the activities related to the procurement process and (or) adopted decisions

SECTION 2

Directive for preparation of the open procedure

- General provisions

- The procedure bid

- Documents certifying the right of participation and the qualification criteria

- Price quotation of the bid

- Appendices 1-10

- List of the documents presented by the participant

This invitation is provided in addition to the announcement of the openprocedure (hereinafter referred to as “the procedure”) code MDPIU-OPPW-14/1  for procurement of “REHABILITATION OF AERATSIA WWTP” announced for the needs of “Municipality of Yerevan “Municipal Development Projects Implementation Unit” SI.”.

This invitation is compiled in accordance with the requirements of the RA“Law on Procurement” (hereinafter referred to as “Law”), the regulation on “Arranging procurement procedure” (hereinafter referred to as “Regulation”)adopted by the Republic of Armenia Government Decree N 168N,  dated February 10, 2011 and other legal acts and aims to inform the Participants (hereinafter referred to as “Bidders”) intending to participate to the procedure announced by the Client the conditions of the procedure: about procurement subject, procedure conducting, decision about the selected bidder and signing of the contract with him, as well as to assist in the process of preparing the procedure bid.

Following the requirements of point 2 Article 4 of RA Law “On Procurements” and basing on Article 1 of Financial Protocol (The amount of financial support and the Objective) between the RA Government and Government of France only French resident companies can participate in the bidding.

Concurrent participation of entities founded by the same person(persons) or entities with over fifty percent shares owned by the same person(persons) in the same procurement process is prohibited with the exception of entities founded by the state or communities and  (or) cases of participation as a consortium in the procurement procedure.

The Law of the Republic of Armenia shall be applied to the relations concerning this procedureand shall be understood and analyzed in conjunction with the French – Armenian Protocol signed on May 27th, 2008. Disputes arising from this procedure shall be subject of examination in the courts of the Republic of Armenia.

The email of the Municipal Development Projects Implementation Unit SI of Yerevan Municipality is mdpiu@arminco.com.

SECTION 1

- Description of the procurement subject

The subject of the procurement is obtaining of “REHABILITATION OF AERATSIA WWTP” for the needs of “Municipality of Yerevan, “Municipal Development Projects Implementation Unit” SI.”, which are grouped in the following “1(one)” lot.

| Number | Name of the Lot |
| --- | --- |
| 1 | REHABILITATION OF AERATSIA WWTP |

The project consists of providing a new WWTP at the site of the existing WWTP, including the following treatment steps: coarse screening, fine screening, grit and grease removal, primary sedimentation using lamellar tank, sludge dewatering, sludge stabilization with lime.

The existing influent wastewater is to be diverted to a new Inlet chamber leading to the new coarse screen and fine screens channels. An emergency overflow to the existing bypass will divert the flow to the river in case all the downstream gates are closed. From the fine screens, the effluent flows by gravity via two pipes to the grit and grease removal tanks. Two magnetic flow meters will be installed between the screening and the grit removal.  Once the grit and floating grease is removed, the effluent will flow by gravity to the lamellar sedimentation tanks. The effluent will then be directed to discharge a new manhole installed on the existing pipe along the road to the Hazdran River.

The sludge collected in the primary tanks is thickened on gravity belts and dewatered on belt filters, prior to liming and disposal.

The technical description, as well as the specifications, technical data and other complete and equal description of the “REHABILITATION OF AERATSIA WWTP” for the needs of “Municipality of Yerevan, “Municipal Development Projects Implementation Unit” SI” are considered as the inseparable part of the contract which is drafted in Appendix 6.

The selected participant shall have the following licenses required for implementation of the works envisaged by this invitation according to the following spheres. This licenses shall be presented as last before the contract signature::

| Number of lots | Type(s) of license(es) required |
| --- | --- |
| 1 | “License for implementation of Hydrotechnical construction works” provided by the RA Ministry of Urban Development |

- Qualification criteria and evaluation procedure required for participation of the bidder in this procedure

2.0.The Government of France (GoF) requires that Borrowers (including beneficiaries of GoF loans), as well as Bidders, Suppliers, Contractors, and Consultants under GoF-financed contracts, observe the highest standard of ethics during the procurement and execution of such contracts.  In pursuit of this policy, the GoF:

(a)	defines, for the purposes of this provision, the terms set forth below as follows:

(i)	“corrupt practice” means the offering, giving, receiving, or soliciting, directly or indirectly, of anything of value to influence the action of a public official in the procurement process or in contract execution;

(ii)	“fraudulent practice” means a misrepresentation or omission of facts in order to influence a procurement process or the execution of a contract;

(iii)	“collusive practice” means a scheme or arrangement between two or more Bidders, with or without the knowledge of the borrower, designed to establish bid prices at artificial, noncompetitive levels; and

(iv)	“coercive practice” means harming or threatening to harm, directly or indirectly, persons or their property to influence their participation in the procurement process or affect the execution of a contract;

(v) "obstructive practice" is

(aa) deliberately destroying, falsifying, altering or concealing of evidence material to the investigation or making false statements to investigators in order to materially impede a GoF investigation into allegations of a corrupt, fraudulent, coercive or collusive practice; and/or threatening, harassing or intimidating any party to prevent it from disclosing its knowledge of matters relevant to the investigation or from pursuing the investigation; or

(bb) acts intended to materially impede the exercise of the GoF’s inspection and audit rights provided for under para. 3.1(e) below.

(b) 	shall reject a proposal for award if it determines that the Bidder recommended for award has, directly or through an agent, engaged in corrupt, fraudulent, collusive or coercive practices in competing for the Contract in question;

(c) 	shall cancel the portion of the loan allocated to a contract if it determines at any time that representatives of the Borrower or of a beneficiary of the loan engaged in corrupt, fraudulent, collusive or coercive practices   during the procurement or the execution of that contract, without the Borrower having taken timely and appropriate action satisfactory to the GoF to remedy the situation;

(d) 	shall sanction a firm or individual, including declaring them ineligible, either indefinitely or for a stated period of time, to be awarded a GoF-financed contract if it at any time determines that they have, directly or through an agent, engaged, in corrupt,  fraudulent, collusive or coercive practices in competing for, or in executing, a GoF-financed contract; and

(e) 	shall have the right to require that a provision be included in Bidding Documents and in contracts financed by a GoF loan, requiring Bidders, Suppliers, Contractors and Consultants to permit the GoF to inspect their accounts and records and other documents relating to the bid submission and contract performance and to have them audited by auditors appointed by the GoF.

2.1. The bidder’s “Right of participation” criterion set forth by the Article 5 section 1 of the Law shall be evaluated as follows.

1) if the bidder has submitted a written statement confirming its data to meet the requirements set forth by the Article 5 section 1 of the Law, thus the given bidder obtains the right to participate in the procurement procedure,

2) besides the statement, for the purposes of substantiation of the requirements envisaged by the Article 5 section 1 of the Law other documents cannot be requested from the bidder, including the successful bidder.

3)Following the requirements of point 2 Article 4 of RA Law ‘‘On Procurements’’ and basing on Article 1 of Financial Protocol (The amount of financial support and the Objective) between the RA Government and Government of France only French companies can participate in the bidding.

2.2. The following persons do not have the right to participate in the procedure

- those that have been declared bankrupt through the court,

- ones who have overdue tax or compulsory social security debts to the RA tax office,

- ones whose representative of the organization, at the time of presenting the application, during the previous three years has been prosecuted in terms of financial activity or crimes against the official service, except for the case of the prosecution being legally disapproved,

- those are included in the list of participants that do not have the right to participate in the procurement process.

If the bidder has submitted a written statement envisaged by point 2.2.1 section II of this invitation, the given bidder obtains the right to participate in the procurement procedure,

2.3. The bidder must satisfy the qualification criteria set out in the invitation and required to fulfill contractual obligations:

1) Professional activity corresponding to the activity envisaged by the contract

2) Professional experience;

3) Technical resources;

4) Financial resources;

5) Labor resources.

- The bidder’s “Professional activity” criterion shall be evaluated as follows:

1) the bidder presents the following information

| Previously implemented contract |  |  |
| --- | --- | --- |
| Subject | The volume monetarily expressed (Euros) | Data on the client and its contacts |
| 1 | 2 | 3 |
| Date -------- (the year) |  |  |
| 1. |  |  |
| 2. |  |  |
| … |  |  |
| Date -------- (the year) |  |  |
| 1. |  |  |
| 2. |  |  |
| … |  |  |
| Date -------- (the year) |  |  |
| 1. |  |  |
| 2. |  |  |
| … |  |  |
| Date -------- (the year) |  |  |

2) The bidder is considered as satisfactory if its bid presents all the required information and a statement (appendix 3.1) that within the year of bid submission, as well as within the seven years preceding to that the latter has duly implemented contracts of implementation of “similar” works or of similar procurement subject.

“Similar” is the implementation of Construction and/or rehabilitation of 2 urban WWTP works of 400 000 m3/day average capacity AND of 2 urban WWTP works including lamellar sedimentation technology of 300 000 m3/day average capacity.

- The bidder’s “Professional experience” criterion shall be evaluated as follows:

1) the bidder presents a statement with the bid (Appendix 3.2) that within the year of bid submission, as well as within the three years preceding to the submission of the bid he/she has duly implemented at least one similar contract. The previously implemented contract (contracts) shall be estimated as similar, if

the scope (or grand total volume) of works implemented under it (them) monetarily is not less than 50% of the bidder’s price quotation submitted under the given procedure, out of which the volume of works implemented at least under one contract monetarily is not less than 50% of the bidder’s price quotation submitted under the given procedure.

“Similar” is the implementation of Construction and/or rehabilitation of 2 urban WWTPworks of 400 000 m3/day average capacity AND of 2 urban WWTPworks including lamellar sedimentation technology of 300 000 m3/day average capacity.

2) the first place bidder submits the copy of the contract (or contracts) to substantiate the qualification criterion, and in order to evaluate its proper implementation, the bidder submits the copy of the written handover-takeover act approved by the parties of the contract certifying its timely implementation or submits the written approval of the party that has accepted the implementation of the contract.

3) the bidder’s qualification for this criterion is evaluated as satisfactory, if the latter meets the requirements envisaged under this paragraph.

- The bidder’s “Technical resources” criterion shall be evaluated as follows

1) the bidder presents a statement with the bid (Appendix 3.3) on availability of technical resources compliant to the requirements of this invitation, necessary for implementation of the contract

2) the first placebidder, to substantiate the qualification criterion submits the data of technical resources intended to be used within the implementation of the contract. To prove the availability of the technical resources the successful bidder submits the copies of documents certifying the bidder’s right of property or temporary use.  Data on technical resources (Copies of ISO 9001/9002 certification for manufacture, Technical specification, User manual, Manufacturer's catalogues and data sheets, Data of Materials of manufacture, Sealing and marking, Certificate of testing, etc)are presented as follows.

| N | Name of the technical resource | The model, license plate (if available) and manufacturing date of the vehicle | Right of technical resource |
| --- | --- | --- | --- |
| 1. |  |  |  |
| 2. |  |  |  |

3) the bidder’s qualification for this criterion is evaluated as satisfactory, if the latter meets the requirements envisaged under this paragraph.

Technical resources necessary for implementation of the contract are:

Compressor 5 m³/hr max

Compressor 5/15 m³/hr

Compressor 15/30 m³/hr

Mobile crane 5 tons max

Mobile crane 5/20 tons

Mobile crane 20/40 tons

Dumper 4/6 tons pay load

Dumper 4/6 tons pay load

Dumper 10/20 tons pay load

Dumper 20/40 tons pay load

Excavator 50 hp max

Excavator 50/100 hp

Excavator 100/400 hp

Excavator 200/400 hp

Lorry 1,5 ton max pay load

Lorry 1,5/5 tons pay load

Lorry 5/15 tons pay load

Lorry 15/35 tons pay load

Concrete mixer 500 litres max

Concrete mixer greater than 500 litres

Water pump 3 kw max

Water pump 3/8 kw

Water pump 8/20 kw

Mechanical hammer

Compactor 5 hp max

Compactor 15/40 hp

Compactor 40/100 hp

Compactor 100/200 hp

Tractor type Cat D4 or similar (with doze and ripper)

Tractor type Cat D5 or similar (with doze and ripper)

Tractor type Cat D6 or similar (with doze and ripper)

Tractor type Cat D7 or similar (with doze and ripper)

Tractor type Cat D8 or similar (with doze and ripper)

Showel loader 150 hp

Showel loader 270 hp

Grader 150 hp max

Grader more than 150 hp

Generator 5 kVA max

Generator 5/25 kVA

Generator 25/50 kVA

Generator more than 50 kVA

Contractor may show that it would acquire or rent some of the above listed equipment after the Contract is awarded.

- The bidder’s “Financial resources” criterion shall be evaluated as follows:

- 1) the first place bidder, for which the RA Law defines compulsory requirement to be audited, shall  submit an auditor’s unqualified  conclusion to substantiate the qualification criterion.

- 2) In case of the organizations for which the RA Law defines compulsory requirement to be audited, the bidder’s qualification for this criterion is evaluated satisfactory if the auditor’s conclusion is issued pursuant to the requirements for “International audit standards 700” envisaged in the RA Government decree N 1931-N as of 29/11/2011.

- The bidder’s “Labor resources” criterion shall be evaluated as follows:

1) The bidder submits in the bid a statement (Appendix 3.4) on availability of labor resources ensuring the implementation of the contract.

2) to substantiate the qualification criterion, the successful bidder presents the following data on proposed staff for implementation of the contract:

| The specialists included in the main staff |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name | Qualification | Work experience |  | Data on the client and its contacts |
|  |  | Period | Sphere and the work implemented |  |
| 1 | 2 | 3 | 4 | 5 |
| 1. |  |  |  |  |
| 2. |  |  |  |  |
| .. |  |  |  |  |

While, in order to prove the availability of labor resources, the bidder shall submit the written agreements endorsed by the specialists included in the proposed staff about the involvement of the latter in the Works to be implemented, as well as copies of their passports and documents verifying their qualification (diploma, certificate, etc.);

3) the bidder’s qualification for this criterion is evaluated as satisfactory, if the latter meets the requirements envisaged under this paragraph.

The minimum requirements for labor resources for implementation of the contract are:

*	A Contract Manager with 10 (ten) years’ experience in works of an equivalent nature and volume, including no less than three years as Manager

*	Engineer / technical personnel:

* 2 (two) with water and sewerage or hydro technical higher educational background and relevant experience of minimum 5 years.

* 2 (two) with civil works technical higher educational background and relevant experience of minimum 5 years.

*1 (one) with mechanical higher educational background and relevant experience of minimum 5 years.

*1 (one) with electical higher educational background and relevant experience of minimum 5 years

The bids, which do not satisfy any of the qualification criteria, shall be rejected.

3. Clarification of the invitation and the procedure of making amendments therein

3.1. Pursuant to Article 26 of the Law, the Bidder has the right to request a clarification about invitation from the Client.

The Bidder has the right to request a clarification about invitation at least five calendar days via email addressed to the client mdpiu@arminco.comprior to the deadline for submission of bids. The clarification to all bidders is provided within three calendar days following the date of receiving such request.

3.2. On the day following the date when the clarification is provided to the inquirer, an announcement on the content of request and of provided clarification is published in the Bulletin without disclosing the data on the inquirer.

3.3. A clarification is not issued, if the request is submitted with the violation of the set out deadline, as well as if the request is out of the scope of the invitation content.

3.4. Amendments in the invitation can be made at least five calendar days prior to the deadline for submission of bids. An announcement about made amendments and on their provisionis published in theBulletin to all bidders within three calendar days after the amendments are made.

3.4. In cases, when amendments are made in the invitation, the deadline for submission of bids is calculated from the day of publishing the announcement in the Bulletin. In this case, the bidders must extend the validity period of their bid securities or provide new bid securities.

3.5. In cases of contradictions between the English and Armenian tender version, the English version prevails the Armenian tender version.

- The procedure for submission of bids

4.1.The Bidder submits procedure bid to the Client for participation in this procedure . The procedure bid is the submitted proposal of the Bidder based on this invitation.

The procedure bids are submitted before the deadline stipulated by this invitation.

The procedure for preparation of procedure bids is described in the second section of this invitation, in the directive for preparation of bids for openprocedure.

  - The procedure bids must be submitted to the Client to Vardanats blind alley 8, 8th floor, 0010, Yerevan, Armenia no later than at “15:00” local time of the 71st  day from the moment this announcement and the invitation of open procedure are published in the Bulletin . The secretary of the commission Seda Karapetyan receives and enters the bids into the register. The bids are entered into register by the secretary in turn indicating on the envelope the register number, date and time. On the participant’s request the Client provides a reference on the acceptance of the bid. Bids submitted after the deadline are not registered in the book and are returned by the secretary within three working days after the day of its receipt

4.3. The bidders submit in the bid the following documents verified by himself/herself:

a. the statement on conformity of its data to the requirements set forth in this invitation

b. price proposal. The bidders shall provide the complete costs for Base Proposal and Options for the Base Proposal.

The Bidder shall fill in rates and prices for all items of the Works described in the Bill of QuantitiesBase Proposal and also in the Bill of Quantities Options for the Base Proposal. All lines and columns of each item of the Bill of Quantities Base Proposal and in the Bill of Quantities Options for the Base Proposal must be filled. Items for which no rate or price is entered by the Bidder shall not be paid for by the Employer when executed and shall be deemed covered by the other rates and prices in the Bill of Quantities Base Proposal and in the Bill of Quantities Options for the Base Proposal. Corrections, if any, shall be made by crossing out, initialing, dating and rewriting.

c. bid security

d. other proposal (technical proposal), proposals about technical peculiarities of the procurement subject, methodology, ….

e. email address

f. other documents envisaged by the invitation

4.4. Alternative Proposal

The bidder may propose an Alternative Proposal in addition of the Base Proposal.

This Alternative proposal may differ from the Base Proposal for the followings only:

•	Sludge handling building and equipment layout

The bidder can propose a new constructed building instead of rehabilitating the existing building. The bidder may propose a different layout within the existing building.

All implications of the modifications to the solids building design shall be incorporated in the Alternative Proposal.

The Bidder shall fill in rates and prices for all items of the Works described in the Bill of Quantities Alternative Proposal and also in the Bill of Quantities Options for the Alternative Proposal. All lines and columns of each item of the Bill of Quantities Alternative Proposal and in the Bill of Quantities Options for the Alternative Proposal must be filled. Items for which no rate or price is entered by the Bidder shall not be paid for by the Employer when executed and shall be deemed covered by the other rates and prices in the Bill of Quantities Alternative Proposal and in the Bill of Quantities Options for the Alternative Proposal. Corrections, if any, shall be made by crossing out, initialing, dating and rewriting.

Note:The items concerned by the Alternative Proposal are marked in the Bill of Quantities for Alternative Proposal with “AP”. All other items shall have the same costs as in the Base Proposal.

If the bidder proposes an Alternative Proposal in addition to the Base Proposal,a technical proposals about technical peculiarities of the Alternative Proposal subject, methodology, ….shall be provided by the bidder.

All documents to be submitted by the participating and by the winning bidders are indicated at the end of this invitation

5. Validity period of the bid, procedure of its withdrawal and amendments therein

5.1. Pursuant to Article 28 of the Law, the bid is valid until the signing of the contract in compliance with the Law, but not more than a maximum of for 120 days after the bid submission deadline, the withdrawal of the bid by the bidder, the bid rejection or the cancellation of the procurement procedure in accordance with the Law.

5.2 According to Article 28 of the Law, the bidder can amend or withdraw the bid until the deadline for the submission of bids stipulated in paragraph 4.2 of this invitation.

5.3. In case of submitting the bid in hard copy, a notification on amendment of the bid is sent in an envelope in accordance with the requirements of point 5.1. of the “Directives of Bid preparation” Section II of this Invitation, adding the word “amendment” on the envelope. In case of withdrawal of the bid the Bidder, before opening of the bids, submits a written notification about it.

6. Bid security

6.1. The bidder, as prescribed in this invitation, provides with the bid a bid security and determines the amount of bid security, which cannot be less than two percent of the price offered in the bid.

The bidder submits the bid security as a validated unilateral statement-fine, the draft of which is set out in the Appendix 7.

6.2. The bid security - the fine is paid by the bidder, if that bidder:

1) is announced a selected bidder, but will refuses or be deprivedof the right to conclude the contract;

2) breaches an obligation assumed under the procurement process leading to the termination of that bidder’s further participation in the process;

3) refrains from further participation in the procurement process after the bid opening.

6.3. Validity period for the bid security shall be in force until the signing of the contract in compliance with the Lawbut not more than a maximum of for 120 days after the bid submission deadline, bid withdrawal by the bidder, bid rejection or declaring this procedure ineffective pursuant to the Law.

- Opening of bids

  - The bids shall be opened during the Bids evaluation Committee’s meeting (hereinafter “the Committee”) no later than at “15:00” local time of the 71st  day from the moment this announcement of open procedure is published in the Bulletin, address: Vardanats blind alley 8, 8th floor, 0010, Yerevan, Armenia

7.2 Pursuant to Article 30 of the Law, the name of each Bidder, information on conformity to the requirements of this invitation on preparation and submission of envelopes containing bids, information on availability of the documents in each opened envelope required by this invitation, information on conformity of the Bidder’s submitted documents to the requirements of this invitation, price proposal of each Bidder , in figures and letters, information on bids withdrawal or amendment, are announced during the meeting.

7.2.1. After the bids are opened minutes of the meeting is prepared. Members attending the committee meeting sign the Minutes.  If a member of the Committee and (or) the Bidder wishes to express its opinion about opening of the bids not included in the minutes of the bids opening (special opinion), he submits it in written form during the meeting, and it is attached to the minutes mentioned in this point.

7.2.2. The secretary of the committee within two working days after the meeting of the bids opening submits two copies of the bids and their evaluation sheets to the members of the committee. Each member of the Committee

- Evaluates the submitted bids,

- Fills in the evaluation results in the evaluation sheet

7.2.3. Bids are evaluated according to the procedure set forth in this invitation. The bids corresponding to the conditions envisaged in the invitation are evaluated satisfactory and respect a price balance 70% French part, 30 % other parts, indicated in the Bill of Quantities, otherwise the bids are evaluated unsatisfactory or are rejected

7.2.4 The first place bidder is determined out of participants who submitted satisfactory bids, by the principle of giving preference to the participant with the lowest price quotation. . The selection of the lowest price quotation is only based on the costs of the Base Proposal and doesn’t include the Options of the Base Proposal.

If bidders propose an Alternative Proposal in addition of the Base Proposal, at first the technical feasibility and interest of the Alternative Proposal will be verified. If the technical Alternative Proposal is declared responsive, the cost of the Alternative Proposal will be included in the cost ranking for determination of the lowest price quotation.

After choosing the winning bidder, the Client is free to select which options will be implemented or not.

The contract price includes the Base Proposal costs or the Alternative Proposal costs and the selected options.

Moreover, while determining the participants of the 1st, 2nd 3rd and other places the comparison is made without calculation the tax amount mentioned in point 4.3. section II of this invitation.

7.2.5. If there is inconsistency in the bid between the amounts in letters and in numbers, the amount in letters shall be taken as the basis. If the prices are offered in two or more currencies, they are compared with the Republic of Armenia Drams at the exchange rate specified by the Central Bank of the Republic of Armenia of the given day.

7.2.5.1. The Evaluation Committee checks the mathematical accuracy of the price proposals included in the bids corresponding to the non-price conditions, and in case of civil works mathematical accuracy of bill of quantities - estimates.– In case of disclosure of mathematical inaccuracy the evaluation committee makes their correction as follows:

- if there is inconsistency between the amounts in letters and in figures , the amount in letters shall be taken as the basis.

- if the inaccuracy detected for the unit is a result of wrong multiplication of the bidder’s unit price and the total quantity of the given (separate)work, it is corrected by maintaining the unit  price proposed for the given work by changing the total price

- if the detected inaccuracy for the unit is a result of wrong rounding or putting the comma in the decimal of the bidder’s unit price in a wrong place, it is corrected by maintaining the total proposed price as quoted in the Bill of Quantities for the given work by adjusting the unit price

- The evaluation Committee notifies the bidder about the corrected inaccuracies  within  two working days via email. If, after receiving the notification, the bidder does not express its agreement about the adjusted price proposal via email, the bid of the given bidder is rejected.

7.2.5.2 In case of procurement of civil works, in case of the same works in different lines of the Bill of Quantities estimates-bill of quantities submitted by the bidder, the unit prices shall be the same, If there are two or more versions of the prices, the minimum price shall be accepted, about which the Client notifies the bidder via email within two working days. If the bidder does not give his consent via email within three working days from the moment of receipt of notification, the bid of the given bidder shall be rejected.

7.2.6. Negotiations between the commission, client and the participants are prohibited, except.

1) when only one bidder has participated in the bidding whose bid is consistent to the requirements of the invitation or as a result of evaluation only one participant’s bid has been evaluated as consistent to the requirement of the invitation. Negotiations conducted pursuant to this point can result only in reduction of the proposed price and (or) changes of the payment conditions.

2) other cases envisaged by the law.

7.2.7. In case of equality of the proposed lowest prices or if the price quotations of the all bidders that have submitted bids corresponding to the invitation exceed the financial resources envisaged for the procurement:

1) for determining the successful and subsequent bidders simultaneous negotiations are conducted with all the bidders evaluated as satisfactory for non-price conditions for reduction of the prices proposed during the commission meeting, if all the bidders (or authorized representatives) are present at the meeting

2) otherwise the meeting of the commission is suspended and within one working day the secretary of the commission notifies all satisfactory via email about the day, time and place of the simultaneous negotiations for reduction of the prices, moreover, in case of notifying via email pursuant to this point, confirmation of the bidder on receipt of the notification in automatic mode is compulsory, and in case of written notification, the notification is sent by registered mail with back notification or is delivered to the participant by hand, recording the date of its receipt by the latter. In case of electronic exchange of the information (documents), the sender approved the information (documents) by electronic signature or sends the scanned version of the approved original document (information).

3) negotiations are conducted not earlier than the third working day after day the notification was sent.

4) the price quotation of each participant submitted at the moment, is published for the other participants and the participant can revise his/her proposal till the deadline envisaged for the negotiations

5) at the moment the deadline envisaged for the negotiations is expired, per the proposed prices, that do not exceed financial means envisaged for the procurement, the first and subsequent participants are determined and declared.

6) at the moment the deadline envisaged for the negotiations is expired, if the prices proposed by the bidders still exceed financial means envisaged for the procurement, the procurement procedure is announced cancelled and no contract is signed.

  - The procurement coordinator summarizes the evaluation sheets submitted by the members of the committee within three working days and prepares bids evaluation minutes which shall be signed by the members of the committee.

7.4.After the day the firstand subsequent bidders are decided, , the first place bidder during submits to the committee (via email mdpiu@arminco.com) within “5” working days, the documents (information) envisaged by section 3 of the directives for preparation of the bid (Section II of this invitation) confirming consistency to its qualification.

7.4.1. Contracts can be signed through subcontracting or awarding agency. The bidder that has been selected as the winner, but having refused to sign a contract cannot be a party for a subcontract or agency contract. If more than 25% of the contract is implemented through subcontracting or through agency contract,

1)the bidder shall also include in the bid a copy of the subcontract or the agency contract and the documents (information on) of the contractual party thereto specified in this invitation;

2) during the bid evaluation, it shall be taken into account that the qualification of a party to the agency contract or a subcontract shall meet the qualification requirements set out in the invitation for the obligation to be assumed by the agency under the contract specified in the subparagraph 1 of this Paragraph;

3) the replacement of the agency or the subcontractor during the contract implementation is made upon the consent of the Client. To give its consent, the Client has the right to require from the bidder documents about the new agent or subcontractor, to check the consistency of the latter for activities envisaged by the contract. In case of the Client’s disagreement, the latter within two working days notifies the bidder and no replacement of the agent or subcontractor is done or the contract is cancelled

4)  the bidder shall bear responsibility for the obligations of the agency or subcontract

7.4.2. The bidders can participate in the procurement process as a consortium. In such cases:

1) the bid also includes an agreement on joint venture;

2) when evaluating the bid, it is taken into account that the qualification of each of the parties to the agreement on joint venture shall meet the qualification requirements set out in this invitation for the obligation to be assumed by that party under the contract specified in the subparagraph 1 of this paragraph;

3) the bidders bear joint and several liabilities

4) if a member of the consortium terminates its membership, the contract concluded by the Client with the consortium shall be unilaterally terminated and sanctions stipulated under the contract shall be applied to the members of the consortium.

7.5. The bidders and their representatives can be present at the committee’s meetings. They may request the copies of the committee meeting minutes. The minutes are provided during one working day.

- Bid evaluation, comparison and finalization of results

8.1. For evaluation of the documents envisaged in point 7.4. of this invitation during the meeting:

1. the commission evaluates the conformity of the submitted documents (information) to the requirements set out in point 7.4. of this invitation

2. if the evaluation commission shall as a result of evaluation of documents justifying qualification find (identify) an incompliance, the procurement coordinator shall within three business days notify the bidder about the incompliance recommending to correct it within three business days. If the identified incompliance:

1) is corrected before the deadline set out herein, the bid shall be evaluated as satisfactory;

2) is not corrected before the deadline set out herein, the bid is rejected by the decision of the commission.

8.2. The bid is evaluated as satisfactory, if the data submitted pursuant to point 7.4. of this invitation meet the requirements set forth herein. The bidder’s qualification is evaluated as satisfactory, if the latter meets the requirements envisaged by part 3 of the directives for preparation of the procedure bid for this invitation. In such case the bidder is declared as selected.

8.3. In case if the bid is evaluated as not satisfactory pursuant to point 8.2. herein the commission requires the next bidder to present documents.

8.4. The minutes of the commission meeting is prepared with the bid evaluation results, which is attached to the procedure minutes. All the members present at the meeting sign the minutes.

8.5. The bidder may submit other additional documents, information and materials in support of compliance to the specified requirements.

The procurement coordinator and (or) the commission may check the validity of information submitted by the bidder using data received from official sources or obtaining thereto a written opinion of relevant bodies. If the validity check of information submitted by the bidder shall result in qualifying such information as falsified:

1) the participation of the bidder in question in the procurement process shall be revoked and the Clients shall, inter alia, unilaterally terminate all contracts concluded with that bidder within the scope of the Republic of Armenia legislation on procurement.

2) the Client shall, within three business days after establishing this fact, furnish all relevant information to the RA Ministry of Finance to initiate the process of including the information on the bidder in question into the list of bidders banned from the procurement process;

3) the Client shall, within three business days after establishing this fact, furnish all relevant information to the RA Office of the Prosecutor General.

8.6. An extraordinary session is called aiming to implement paragraph 8.5 of this invitation.

8.7. In case of contract signing, and if no contract is awarded in the result of this procedure, on the next calendar day after establishing this fact, the meeting on finalization of results is convened, where  the results of the procedure are announced.

8.8. Prior to contract signing, the Client publishes the announcement about decision to sign the contract. Such announcement is declared:

1) by public awareness during the results finalization meeting when all the participants of the procurement procedure are invited

2) by sending to all bidders involved in the procurement process by electronic means, fax or registered mail.

3) such announcement may be posted in the website of the authorized  body, and if it is possible in the website of the client.

8.9.The standstill period is the period from the day following the date on which the contract award decision is announced to the day of contract signing by the Client.

The standstill period for this procedure is “25” calendar days.

The Client signs the Contract, if no bidder complains against the award decision at the Procurement Complaint Review Board within the standstill period set out in this paragraph. A contract concluded before the expiry of the standstill period is null and void.

8.10. Minutes of the meeting on finalization of results are drafted and attached to the minutes of the procurement procedure. Members of the commission present at the meeting sign the minutes.

8.11. If a member of the commission  and (or) a bidder wants to express an opinion (special opinion) on finalization of bidding results that has not been recorded in the minutes of finalization of results, it is submitted in writing, during the meeting, which shall be attached to the minutes specified in paragraph 8.10 of this section.

9. Signing of the contract

9.1. The Client shall sign a contract based on a decision of the commission. The contract shall be concluded in written form by compiling a document.

9.2. Within two calendar days after the selected bidder was announced the Client, via letter of acceptance (Appendix 10), notifies the selected bidder offering to sign a contract and providing the contract and the requirement to submit contract performance security and required licenses.

9.3. If, after receiving the notice on contract award and the draft contract, the selected bidder fails to sign the contract within 5 calendar days after the expiry of the standstill period defined in paragraph 8.9 of this invitation and does not submit contract security to the Client within the period defined in paragraph 10.1 of this invitation, the bidder loses the right to sign the contract and the advance payment security if the contract envisages an advance payment.

The bid security - the fine is paid by the bidder, if that bidder is announced the winner, but  refuses or is deprived of the right to conclude contract.

9.4. Prior to the deadline validation defined by paragraph 9.3 of this invitation, by the consent of the Parties, amendments can be made in the draft contract, but they cannot result in amending the descriptions of the procurement subject, including the increase of the price proposed by the bidder.

- Contract security

10.1. Based on the request for submission of a contract security and within 1 month after receiving such request, the selected bidder shall be obliged to submit the contract security. The selected bidder is awarded the contract, if he/she provides a contract security.

10.2. The amount of contract security shall be ten percent of the contract total price. The selected bidder submits the contract performance security as a validated unilateral statement-fine (Appendix 8).

10.3. In case if the client envisages an advance payment in the contract, the selected bidder preliminarily submits to the client an advance payment security in the amount of the advance payment in the form of warranty (form defined in Appendix9), moreover in case of the procurements causing obligations for the state, the document providing the advice payment shall define the RA Ministry of Finances as the beneficiary. The draft contract defines the repayment procedure of the advance payment.

10.4. Unless otherwise stipulated in the contract, the contract and/or the performance security is returned to the submitter no later than five calendar days after the contract execution completion.

10.5. For the implementation of the Contract it is agreed that the Armenian Law shall be understood and analyzed in conjunction with the French – Armenian Protocol signed on May 27th, 2008.

11. Declaring the procurement procedure ineffective

11.1. According to Article 35 of the Law the bidding is declared ineffective by the commission, if:

1) none of the bids complies with the invitation conditions;

2) the need for procurement ceased to exist;

3) no bid has been submitted;

4) a contract is not awarded.

11.2. After the procedure is announced cancelled the unopened bids are prohibited to open, which are returned to the bidders.

11.3. For publishing in the bulletin within five working days after the procedure is announced cancelled the Client submits an announcement substantiating the cancellation of the procedure to the authorized body.

12. Appealing the procurement process and (or) rights of the bidder to appeal against adopted decisions

12.1. Any person has the right to appeal against the actions (inaction) and decisions of the Client, the evaluation commission and the Procurement Complaint review Board.

12.1.1. If a person believes that his/her rights are violated by the actions of the Client and/or the evaluation commission, or suffers or may suffer damages, has the right to call the procurement support center hot line.

12.1.2. In case if a call was received by the procurement support center hot line about violation of the requirements set forth by the Legislation of the Republic of Armenia:

1) the procurement support center  prepares a protocol on the received call, if the following information is available:

a. the name of the client

b. the code and/or the subject of the procurement procedure

c. the subject-matter of the breached requirements defined by the RA Legislation

The protocol includes the name of the appellant, if known.

2) At the assignment of the head of the procurement support center the head of the relevant department of the center or another official of the procurement support center authorized by the head of the center, contacts the coordinator of the given procurement procedure within one working day, and in case if it is impossible, contacts the client and/or the head of the staff and informs the latter about the received call. The procurement support center notifies via email as well, in case if the client has an official email.

3)Within one working day the client provides the procurement support center with all the copies of the documents relating to the procedure, as well as the written opinion of the client about the call.

4) If the client accepts the infringement and agrees to immediately eliminate it, the client within one working day provides the procurement support center with the information about the stated infringementand its elimination in written form.

5) if the client believes that there is no infringement:

a) within one working day the client submits the procurement support center a confirmation about absence of infringement, as well as all the documents relating to the given procurement procedure.

b) after receiving the requested information the procurement support center calls a discussion with participation of all the interested parties.

c) protocol is prepared for the called discussion.

d) in case if the infringement of the requirements defined by the RA law “On Procurements” is stated as a  result of the discussions, the procurement support center  launches a procedure in the Procurement Complaint Review Board at the assignment of the head of the center.

e) a complaint to the Board by the procurement support center shall be lodged on behalf of the head of the center in written form, where name and location of the client, the code and the subject-matter of the procurement procedure, the subject and the requirement stated by the procurement support center, the requirement of the applicant (if such a request exists), the actual and legal bases, evidences of the complaints and other necessary information shall be included.

6) the complaint submitted to the Procurement Complaint Review Board by the procurement support center shall be discussed according to the procedure defined by the RA legislation and the order of Procurement Complaint Review Board.

12.2. Relations pertaining to procurement, including complaints, are not administrative relations and are regulated by the Republic of Armenia civil legislation.

12.3. As stipulated in the Law, any person has the right:

1) before the conclusion of the contract to lodge a complaint against the decisions of the Client and the commission to the Procurement Complaint Review Board by submitting application to the “Procurement Support Center”  State Non-Commercial organization on working days and hours, located at the address, Yerevan, Komitas 54/b, room 115.

2) to appeal the decisions of the Procurement Complaint Review Board, the Client and the commission in court.

12.4. A complaint to the Board shall be lodged in writing, shall be signed and shall contain:

- the name and the address of the applicant;

- the name and the address of the Client;

- the cryptogram and the subject matter of the appealed procurement procedure;

- the subject-matter of the dispute and the request of the appellant;

- the factual and legal grounds of the complaint, the evidence;

- document verifying the payment of the appeal fee, while the cost of the appeal fee is thirty thousand Drams, which has to be transferred to the account of “Procurement Support Center” State Non-Commercial organization, Account number-163058100971, Arabkir branch of “Armeconombank”. In case if the procurement support center or the authorized body launches and complaint procedure in the Procurement Complaint Review Board no fee is charged for appellation.

- other requisite information.

12.5. If the applicant appeals against the award decision, he or she can only lodge his or her complaint within the standstill period defined in paragraph 8.9 of this section.

12.6. If the complaint does not meet the requirements of Article 48 of the Law, the Procurement Support Center has to inform the applicant on behalf of the Board and give him/her a five-day period to correct his or her application.

12.7. The decision on a complaint is taken following a procedure in which the applicant, the Client and all parties involved have the right to be present at the Board meetings and express their opinions.

12.7.1. While adopting a decision for the complaint, the representative of the RA State Committee for Protection of Economic Competition can participate with the right of advisory vote.

12.8. The written decision on the complaint, including justification for the decision, shall be taken and published no later than twenty calendar days after the receipt of the complaint. The Board decision is legally binding.

12.9. The Board has the right to adopt the following decisions:

- take by way of interlocutory procedure, interim measures with the aim of correcting the alleged infringement or preventing further damage to the interests concerned, including measures to suspend the procurement procedure or the implementation of any decision taken by the Client or the commission;

- set aside individual decisions, including the contract award decision within the standstill period defined by paragraph 8.9, taken by the Client or the commission in the course of a procurement procedure;

- declare an awarded contract ineffective:

  - if the Client has awarded a contract without prior publication of a contract notice according to the Law;

  - in case of infringement of Article 9 of the Law or paragraph 12.17 of this section, if this infringement has deprived the bidder concerned of the opportunity to institute a legal remedy before the conclusion of the contract and if this infringement is combined with the infringement of other provisions of the Republic of Armenia legislation on public procurement and if this latter infringement has affected the chances of the bidder concerned to get the contract:

- notwithstanding the provisions of paragraph 12.6 of this section, if the 	Commission considers, after examining all relevant aspects, that overriding reasons of general interest impose the maintaining of the effects of the contract, it will order, instead, alternative sanctions, as follows:

  - the limitation of the contract performance, through the reduction of its execution deadline; and/or

  - the application of a fine to the Client, of a maximum of 10 % of the value of the contract.

- In all the cases in which the sanction of ineffectiveness provided for in paragraph 3  of the current subparagraph cannot have retroactive effect (as the elimination of executed contractual obligations is impossible), the Commission will apply, in addition, the sanction provided for in subparagraph (4)(a) of this Paragraph;

- State about the lawfulness or unlawfulness of a procurement procedure of a Client after the conclusion of the contract. That decision shall be the basis for damage claims in court;

- decide, if a bidder has to be included in the list of ineligible bidders.

12.10. If the Board decides in favor of the applicant, the Client is liable for recompensing to the applicant the damage caused and justified in accordance with the established procedure.

12.11 The oral hearing of complaint is open to the public and an announcement on the complaint is published in the Bulletin within three calendar days after its receipt.

12.12 Any person, whose interests have suffered or can suffer due to actions served as the ground for lodging a complaint are entitled to participate in the review procedure by submitting, prior to the deadline for decision on the complaint, a similar complaint to the procurement complaint review board. The person, who did not participate in the review procedure in accordance with the Article 48 of the Law, is deprived of the right to submit to the Board a similar complaint.

12.13 The decision of the Procurement Complaint Review Board has to be published within five calendar days after its adoption in the Bulletin and has to be sent to the Client, the Authorized Body and the parties involved in the review procedure.

12.14. Any person who is interested in a concrete transaction, and has suffered damage due to  infringement of the Client, commission or Procurement Review Board, has the right to demand judicially reimbursement for damages.

12.15. The Board shall grant an interim measure required by an applicant as long as it is appropriate and necessary to prevent the pending damage until a final decision on the complaint is made.

12.16. The Board has to take the probable consequences of the interim measure for all interests likely to be harmed, including the public interest, into account and may decide not to grant such measures where their negative consequences could exceed their benefits. A decision not to grant interim measures shall not prejudice any other claim of the person seeking such measures.

12.17. The application shall not automatically suspend the contract award procedure; however, until the Board adopts a decision stipulated under the subparagraphs 12.15 or 12.16 of this invitation, the Client does not have the right to conclude the contract.

SECTION 2

Directive for preparation of open procedure bid

- General provisions

1.1 This Directive aims to support the bidders for preparation of bids.

1.2 In case of expedience, the bidder can submit the required information in other forms differing the forms proposed by this directive by maintaining the required requisites.

1.3 Bids (and included all the documents, except the cases mentioned in point 3.2. of these directives)in shall be prepared in Armenian and English. If there is a contradiction between the Armenian and the English documents, the English one will prime.

1.4. The Bidder, at the Bidder’s own responsibility and risk, is encouraged to visit and examine the Site of Works and its surroundings and obtain all information that may be necessary for preparing the Bid and entering into a contract for construction of the Works.  The costs of visiting the Site shall be at the Bidder’s own expense.

2. Procedure Bid

2.1. To participate in the procedure it is necessary to submit a bid to the Client.

The bid is the proposal on the procurement subject, prepared according to the procedure defined in this invitation by a person intending to participate in this procedure, which shall be submitted to the Client. It is presented by an application for participation in the open procedure (Appendix 1), while it is mandatory to mention the e-mail address of the bidder.

  - . The bidders submit with the bid:

2.2.1. An statement approved by the bidder about conformity of its data to the requirements set forth by this invitation for the standard of “Participation right”, which shall be signed and sealed, proving that:

- He has not been declared bankrupt through the court,

- He has no overdue tax or compulsory social security debts to the RA tax office

- His representative of the organization, at the time of presenting the application, during the previous three years has not been prosecuted in terms of financial activity or crimes against the official service, except for the case of the prosecution being legally disapproved,

- He is not included in the list of participants that do not have the right to participate in the procurement process.

- He has no anti-competitive agreements and abuse of dominant position.

The format and requirements for the mentioned statement are presented in Appendix 2 of this invitation.

If, together with its bid, the bidder has submitted a written announcement about conformity of its data to the requirements envisaged by point 2.2.1.of this invitation, the given bidder obtains the right to participate in the procurement procedure. Besides the announcement, for the purposes of substantiation of the requirements envisaged by point 2.2.1.other documents cannot be requested from the bidder, including the successful bidder.

If the fact of anti-competitive agreements and abuse of dominant position has been proved by the order set by the RA legislation, the given bidder included in the list of participants that do not have the right to participate in the procurement process.

2.2.2. A signed and sealed announcement (Appendix 3) approved by the bidder about conformity of its data to the qualification requirements set forth by the invitation proving that for implementation of contractual obligations he has the required:

1) professional activity in conformity with the ones defined in the contract

2) professional experience

3) technical resources

4) financial resources

5) labor resources

and is obliged to submit the documents (information) envisage by the invitation, substantiating the presented announcement.

2.2.3. Information required by Appendix 3.1. and a statement about professional experience, that within the year of bid submission, as well as within seven years prior to the bid submission he/she has duly implemented at least 2 Contracts for urban WWTPworks of 400 000 m3/day average capacity AND of 2 Contracts for urban WWTP works including lamellar sedimentation technology of 300 000 m3/day average capacity (contracts), attaching the copy of the previously implemented contract (contracts). In this case the bidder is considered to meet the requirements of sub-point 1) point 2.2.2.

The transactions are considered as similar if they are classified in the same groups of similar economic activity considered, envisaged by this invitation. The types of economic activity and their evaluation are as follows to define an exhaustive general similar economic activities: Construction Works; special similar economic activities; Waste Water treatment plants without dual interpretation.

In case if it is possible to interpret the types of similar economic activity defined by the invitation differently, the difference is interpreted to the benefit of the bidder.

2.2.4. a statement about professional experience (Appendix 3.2.), that within the year of bid submission, as well as within three years prior to the bid submission he/she has duly implemented at least one similar contract. The previously implemented contract (contracts) shall be estimated as similar, if:

the scope (or grand total volume) of works implemented under it (them) monetarily is not less than 50% of the bidder’s price quotation submitted under the given procedure, out of which the volume of works implemented at least under one contract monetarily is not less than 50% of the bidder’s price quotation submitted under the given procedure. In this case the bidder is considered to meet the requirements of sub-point 2) point 2.2.3.

2.2.5. A statement (Appendix 3.3.) on availability of technical resources necessary for implementation of the contract. In this case the bidder is considered to meet the requirements of sub-point 3) point 2.2.2.

2.2.6 A statement (Appendix 3.4.) on availability of labor resources necessary for implementation of the contract. In this case the bidder is considered to meet the requirements of sub-point 5) point 2.2.2.

2.2.7. non price proposal (technical proposal) proposals about technical peculiarities of the procurement subject

2.2.8. A price proposal (Appendix 4),based on the Bill of Quantities Base Proposal and Options for the Base Proposal(Appendix 4.1) and if anythe Bill of Quantities Alternative Proposal and Options for the Alternative Proposal (Appendix 4.2)representingthe estimated cost price without all VAT and other indirect taxes, duties and fees, in form of calculation consisting of general components, representing one figure – the total amount proposed for implementation of the contract and is filled-in in the relevant field without the value added tax amount to be paid to the state budget of the Republic of Armenia by Armenian Client

The Bidder shall fill in rates and prices for all items of the tentative Works described in the Breakdown of Unit Prices and in the Tentative Bill of Quantities. All lines and columns of each item of the Breakdown of Unit Prices must be filled. Items for which no rate or price is entered by the Bidder shall not be paid for by the Client when executed and shall be deemed covered by the other rates and prices in the tentative Bill of Quantities and in the Breakdown of Unit Prices. Corrections, if any, shall be made by crossing out, initialing, dating and rewriting.

3. Documents certifying the right of participation and the qualification criteria

3.1. To certify his right for participation in the procurement procedure, as envisaged in point 2 section 1 of the invitation, as well as his qualification criteria, the successful bidder send to the Client’s email “mdpusi@gmail.com” the letter envisaged by Appendix 5 of this invitation. The following documents should be attached to the letter:

a)the copy of at least 2 Contracts for urban WWTPworks of 400 000 m3/day average capacity AND of 2 Contracts for urban WWTPworks including lamellar sedimentation technology of 300 000 m3/day average capacityduly implemented previously within the year of bid submission, as well as within the seven years preceding to that, moreover, the previously implemented contract (contracts) are considered similar:

the scope (or grand total volume) of works implemented under it (them) monetarily is not less than 50% of the bidder’s price quotation submitted under the given procedure, out of which the volume of works implemented at least under one contract monetarily is not less than 50% of the bidder’s price quotation submitted under the given procedure.

Similar is the implementation of Water supply and Wastewater works.

the copy of the act (handover-takeover act) approved by the party of the contract (contracts) certifying its proper implementation or the written confirmation of the party that has accepted implementation of the contract.

b) Data of the technical resources that the bidder intends to use during contract implementation (Appendix 5.1.).To prove availability of the technical resources the bidder submits the copies of their technical certificate and the documents evidencing the bidder’s right of property or temporary use.

c)Must be submitted by the bidder:

*	Financial reports for the last 3 years:  balance sheets, profit and loss statements, auditors’ reports, etc.

*	Evidence of access to financial resources to meet the qualification requirements:  cash in hand, lines of credit, etc.  List below and attach copies of support documents.

*	Name, address, and telephone, telex, and facsimile numbers of banks that may provide references if contacted by the Client.

*	Information on current litigation(s) in which the Bidder is involved.

d) auditor’s unqualified conclusion in case of those bidders for whom the RA legislation defines compulsory  auditing.

The organizations for which the RA Legislation defines compulsory auditing, the bidders qualification for this standard is evaluated satisfactory if the auditor’s conclusion is issued pursuant to the requirements for “International audit standards 700” envisaged in the RA Government decree N 1931-N as of 29/11/2011.

e) Statement about the main staff proposed by the bidder for implementation of the contract (Appendix 5.3.).The mentioned statement should be attached by the written agreements endorsed by the specialists included in the proposed staff about the involvement of the latter in the Works to be implemented, as well as copies of their passports and documents verifying their qualification (diploma, certificate, etc.);

f) The list of documents to be submitted by the Bidder. This is not a compulsory condition.

3.2. In case if the contract shall be implemented through subcontracting or awarding agency, the documents defined by points 7.3.1. and 7.3.2. section 1 of this invitation should be submitted with the bid.

3.3. Instead of original documents to be included in the invitation notarially certified copies may be submitted.

3.4. All the documents of this directive, that shall be signed and (or) sealed by the bidder as well as the documents which were required to be signed and (or) sealed by the presenting person, shall be the signed and (or) sealed original ones.

4. Price proposal of the bid

4.1 In addition to the cost for services, the proposed price also includes all payments (costs) to be incurred for transportation, insurance, and other expenses and shall not be less than the cost price, the calculation of which is submitted via the website.

4.2.If the bidder is a value added taxpayer, the bidder specifies in a separate line the VAT amount payable under the contract to the RA state budget. In addition, except the cases foreseen in the agreements (contracts) concluded on behalf of the Republic of Armenia, the price proposal of the bidder (bidders) is evaluated and compared without calculating the amount of value added tax payable to the Republic of Armenia state budget. For this Frame Contract and according to requirements of Article 8 of the Financial Protocol signed between the Governments of the Republic of Armenia and the Republic of France the VAT is paid by the Client.

- Preparation of Bids

5.1 Bidder submits the bid pursuant to this invitation

The bids for the open procedure should be submitted via hard copy in 1 (one) original and 3(three) copies till the 71st day “15:00” o’clock local time from the date of this announcement and should be made in Armenian and English.

The Bidder shall seal the original and all copies of the Bid in two inner envelopes and one outer envelope, duly marking the inner envelopes as “ORIGINAL” and “COPIES.”

The envelope and documents envisaged by this invitation are signed by the bearer of the documents or the authorized person (hereinafter the “Agent”). If the bid is submitted by the Agent, a document preserving the right for submission shall be submitted together with the bid.

  - On the envelope mentioned in point 5.1. the following marking are indicated in the language of bid preparation.

- The name of the Client and the location (address) of the bid submission;

- the name and identification number of the Contract and

- provide a warning “Not to open before Bid opening”.

In addition to the identification required the inner envelopes shall indicate the name and address of the Bidder to enable the Bid to be returned unopened in case it is declared late.

If the outer envelope is not sealed and marked as above, the Employer shall assume no responsibility for the misplacement or premature opening of the Bid.

  - Bid not corresponding to the requirements of points 5.1 and 5.2. of this directives shall be rejected  during the evaluation committee meeting and be returned to the bearer.

LIST

Of the documents to be submitted by the bidders participating in open procedure with code                     MDPIU-OPPW-14/1

| N | Name of the document | Appendix as pursuant to Invitation | Notes |
| --- | --- | --- | --- |
| 1 | Application For participation in the open procedure | Appendix 1 |  |
| 2 | In case of subcontracting or a contract of agency the copies of the subcontract and the contract of agency and the documents (information) of their representative, ass envisaged by the invitation |  |  |
| 3 | In case of joint venture (consortium) the copy of the joint venture agreement |  |  |
| 4 | Statement on conformity of the data to the requirements for right of participation set forth by the open procedure invitation | Appendix 2 |  |
| 5 | Statement on conformity to the requirements envisaged by the open procedure invitation | Appendix 3 |  |
| 5.1. | Statement on conformity of the professional activity to those of envisaged by the contract | Appendix 3.1 |  |
| 5.2. | Statement on professional experience | Appendix 3.2 |  |
| 5.3. | Statement on technical resources | Appendix 3.3 |  |
| 5.4. | Statement on labor resources | Appendix 3.4 |  |
| 6. | Price proposal | Appendix 4 |  |
| 6.1 | Bill of Quantities Base Proposal and Options for the Base Proposal | Appendix 4.1 |  |
| 6.2 | Bill of Quantities Alternative Proposal and Options for the Alternative Proposal | Appendix 4.2 | If any |
| 7. | Non price proposal (technical proposal) Proposals on the technical characteristics of the procurement subject(methodology,…) and feasibility an interest of Alternative Proposal, if any |  |  |
| TOTAL |  |  |  |

______________________________________________      _______________

Name of the bidder (Name, surname, position of Head)                                            		           (signature)

Seal

__________________20

(Date and month)

LIST

Of the documents certifying the qualification presented by the winner

of the code MDPIU-OPPW-14/1  Open procedure

| N | Name of the document | Appendix as pursuant to Invitation | Notes |
| --- | --- | --- | --- |
| 1 | The letter presenting the document (information) envisaged by the invitation, justifying conformity to all the qualification criteria for participation in open procedure. | Appendix 5 |  |
| 2 | Statement on technical resources (devices, equipment) |  |  |
| 2.1. | Relevant documents submitted enclosed |  |  |
| 3. | Documents justifying the professional experience |  |  |
| 4. | Documents justifying financial resources |  |  |
| 5 | Statement on main staff proposed by the bidder for implementation of the contract | Appendix 5.3. |  |
| 5.1. | Relevant documents submitted enclosed |  |  |
| 6. | Relevant documents required by the invitation in case of Contract of agency or Subcontract |  |  |
| 7. | In case of joint venture (consortium) complex qualifications of all the members of the joint venture agreement |  |  |
| 8. | List of documents submitted |  |  |
| TOTAL |  |  |  |

______________________________________________	      _______________

Name of the bidder (Name, surname, position of Head)                                            		           (signature)

Seal

__________________20

(Date and month)